## Slide 1: Agile Presentation
Ty Wheeler
CS 250
4/21/24

## Slide 2: Key Facets of the Scrum-Agile Approach
Agile methodology emphasizing iterative and incremental development,“Having a consistent set of values among everyone who participates in a Scrum team plays a critical role in helping to develop a collaborative, cross-functional approach.” (Cobb, C. G.)
There are many important aspects of Scrum-agile Approach:
Enhances adaptability, collaboration, and customer satisfaction.
Fosters transparency, continuous improvement, and faster time-to-market.
There are also various roles within the Scrum-agile Team:
Scrum Master: Facilitates the Scrum process and removes impediments to team progress.
Product Owner: Represents the customer/stakeholders and prioritizes the product backlog.
Development Team: Self-organizing and cross-functional team responsible for delivering increments of work.
Product Tester - Validates product functionality through testing and ensures quality standards are met. Identifies defects early, verifies user stories, and ensures the product meets customer expectations for quality and usability.

## Slide 3: Phases of the Software Development Life Cycle
Sprint Planning
This is the collaborative meeting to plan the work to be performed in the upcoming Sprint.
The goal of this plan is to set clear goals, priorities, and expectations for the Sprint.
Sprint Execution
In this phase development team works on implementing user stories and tasks defined in the Sprint backlog.
Aims to incrementally progress towards Sprint goals, and adapt where needed.
Sprint Review
Meeting to review and demonstrate the completed work to stakeholders.
This validates work against Sprint goals, gathers feedback, and ensures alignment with customer expectations.
Sprint Retrospective
A reflective meeting to inspect the Sprint process and identify areas for improvement.
Retrospective promotes continuous improvement, fosters team collaboration, and enhances productivity.

## Slide 4: Differences between Agile and Waterfall approach
Agile Approach:
Focus on Iterative and incremental development.
Emphasizes flexibility, adaptability, and customer collaboration.
The phases overlap, allowing for continuous feedback and adaptation.
Waterfall Approach: “Waterfall development has distinct goals for each phase of development” (Cobb, C. G.)
Sequential and linear development process.
The different phases follow a predetermined order.
Limited opportunity for feedback or changes once a phase is completed.
Contrasting Example:
Agile Approach:
  A problem is identified during Sprint Execution phase. (Ex: change to detox/wellness vacations in SNHU Travel)
  Team collaboratively adjusts plans based on Product Owner’s feedback and communication, and priorities within the Sprint.
  Changes are reviewed with client again and Product Owner gets back to the team to solve any more problems.
Waterfall Approach:
  Problem discovered late in the development lifecycle.
  This leads to costly and time-consuming work to backtrack to earlier phases in order to address the issue.
  Limited flexibility to accommodate changes, impacting project timeline and budget.

## Slide 5: Factors to consider when choosing either waterfall or agile
Project Complexity:
Agile Approach: Suitable for complex and dynamic projects with changing requirements.
Waterfall Approach: Suitable for well-defined, straightforward projects with minimal changes expected.
Customer Collaboration:
Agile Approach: Requires active involvement and collaboration with stakeholders throughout the development process.
Waterfall Approach: Stakeholder involvement is only during the initial requirements gathering phase.
Predictability and Flexibility:
Agile Approach: Offers flexibility to adapt to changes and priorities throughout the project lifecycle.
Waterfall Approach: Provides predictability in terms of project timeline and deliverables, however much less flexibility for changes during development.
Experience Insights:
SNHU Travel project: Agile approach allowed for rapid adaptation to shifting project priorities and requirements.
Iterative feedback loops facilitated continuous improvement and ensured alignment with stakeholder’s expectations.

## Slide 6: Conclusion
In conclusion, Agile methodology offers teams a flexible and collaborative approach to software development. Through iterative cycles, roles like the Scrum Master, Product Owner, Development Team, and Product Tester contribute to project success by fostering adaptability and providing flexible solutions. The many benefits of Agile, include rapid adaptation and enhanced collaboration. It is essential to consider project-specific factors when selecting Agile or Waterfall methodologies, ensuring alignment with project objectives and requirements in specific products.

## Slide 7: References
Cobb, C. G. (2023). The Project Manager’s Guide to Mastering Agile: Principles and practices for an adaptive approach. Wiley.